Name: omar Abuhassan

Project Title:

Date: 27/7/2024

Update on weekly research/tasks achieved Points to consider: What have you completed? no Did you fulfil task requirements? no Are you on track and within deadlines set? yes Did you need to make any changes to your project management plan? yes

Any risks and/or issues identified? Weakness in some aspects of the English language Difficulty finding sources The scientific language in which the research is written has made the research process difficult. Points to consider: Did you identify risks/issues with a lack of skills required for undertaking research/tasks? Did you identify any additional risks/issues that have an impact on the project management plan?

Problems encountered A large number of companies refused to cooperate and were late in responding to the mail, which caused delays in the project Points to consider: What barriers did you face? How did you overcome them?

New ideas and change of project direction none

What have I learnt about myself this week? I felt like I was doing something useless, please, and I felt like I had to stop. I was working very hard. I think I should work smartly, not with effort. Points to consider: How did I feel when I had to deal with tasks/problems? Did I find it useful to complete the tasks? How well have I performed? What did I contribute? What can I improve on next week? How might this learning apply in the future?

Tasks planned for next week I think my first priority right now is to find a company to collaborate with me, and I've devoted my whole week to this task, so I think it's enough time. Points to consider: Which tasks are priority? Have you set aside sufficient time for completion?

Project plan status to date ( on, ahead, behind): behind

Supervisor comments to address

Name: Omar Abuhassan

Project Title:

Date: 7/8/2024

Update on weekly research/tasks achieved Points to consider: What have you completed? 2 Organizational Study, Research Study Did you fulfil task requirements? yes Are you on track and within deadlines set? yes Did you need to make any changes to your project management plan? no

Any risks and/or issues identified? Weakness in the English language Points to consider: Did you identify risks/issues with a lack of skills required for undertaking research/tasks? Did you identify any additional risks/issues that have an impact on the project management plan?

Problems encountered The company were late in responding Points to consider: What barriers did you face? How did you overcome them?

New ideas and change of project direction none

What have I learnt about myself this week? none Points to consider: How did I feel when I had to deal with tasks/problems? Did I find it useful to complete the tasks? How well have I performed? What did I contribute? What can I improve on next week? How might this learning apply in the future?

Tasks planned for next week Start deepening the project Points to consider: Which tasks are priority? Have you set aside sufficient time for completion?

Project plan status to date ( on, ahead, behind): ON

Supervisor comments to address

Name: Omar Abuhassan

Project Title: Optimizing Big Data Analytics for Strategic Decision-Making at Zain

Date: 17/8/2024

Update on weekly research/tasks achieved Points to consider: What have you completed: Scope management plan, Gannt Chart Did you fulfil task requirements? yes Are you on track and within deadlines set? yes Did you need to make any changes to your project management plan? no

Any risks and/or issues identified? Weakness in the English language Difficulty dealing with the tools used Points to consider: Did you identify risks/issues with a lack of skills required for undertaking research/tasks? Did you identify any additional risks/issues that have an impact on the project management plan?

Problems encountered Points to consider: What barriers did you face? How did you overcome them?

New ideas and change of project direction none

What have I learnt about myself this week? I'm a failure at time management. Points to consider: How did I feel when I had to deal with tasks/problems? Did I find it useful to complete the tasks? How well have I performed? What did I contribute? What can I improve on next week? How might this learning apply in the future?

Tasks planned for next week continue deepening the project Points to consider: Which tasks are priority? Have you set aside sufficient time for completion?

Project plan status to date ( on, ahead, behind): ON

Supervisor comments to address

Name: Omar Abuhassan

Project Title: Optimizing Big Data Analytics for Strategic Decision-Making at Zain

Date: 24/8/2024

Update on weekly research/tasks achieved Points to consider: What have you completed: Time, Cost, and Resources Management Plan Did you fulfil task requirements? yes Are you on track and within deadlines set? yes Did you need to make any changes to your project management plan? no

Any risks and/or issues identified? Weakness in the English language The presence of exams for other subjects Difficulty dealing with the tools used Points to consider: Did you identify risks/issues with a lack of skills required for undertaking research/tasks? Did you identify any additional risks/issues that have an impact on the project management plan?

Problems encountered Points to consider: What barriers did you face? How did you overcome them?

New ideas and change of project direction none

What have I learnt about myself this week? I'm a failure at time management. Points to consider: How did I feel when I had to deal with tasks/problems? Did I find it useful to complete the tasks? How well have I performed? What did I contribute? What can I improve on next week? How might this learning apply in the future?

Tasks planned for next week continue deepening the project Points to consider: Which tasks are priority? Have you set aside sufficient time for completion?

Project plan status to date ( on, ahead, behind): ON

Supervisor comments to address

Name: Omar Abuhassan

Project Title: Optimizing Big Data Analytics for Strategic Decision-Making at Zain

Date: 24/8/2024

Update on weekly research/tasks achieved Points to consider: What have you completed: Change Management Plan Did you fulfil task requirements? yes Are you on track and within deadlines set? yes Did you need to make any changes to your project management plan? no

Any risks and/or issues identified? Weakness in the English language The presence of exams for other subjects Points to consider: Did you identify risks/issues with a lack of skills required for undertaking research/tasks? Did you identify any additional risks/issues that have an impact on the project management plan?

Problems encountered Points to consider: What barriers did you face? How did you overcome them?

New ideas and change of project direction none

What have I learnt about myself this week? I'm a failure at time management. Points to consider: How did I feel when I had to deal with tasks/problems? Did I find it useful to complete the tasks? How well have I performed? What did I contribute? What can I improve on next week? How might this learning apply in the future?

Tasks planned for next week Finish the project Points to consider: Which tasks are priority? Have you set aside sufficient time for completion?

Project plan status to date ( on, ahead, behind): ON

Supervisor comments to address

# Project Logbook Template

Name: Omar Abuhassan

Project Title: Optimizing Big Data Analytics for Strategic Decision-Making at Zain

Date: 4/9/2024

Update on weekly research/tasks achieved Points to consider: What have you completed: Finishing the project Did you fulfil task requirements? yes Are you on track and within deadlines set? yes Did you need to make any changes to your project management plan? no

Any risks and/or issues identified? The presence of exams for other subjects Weakness in dealing with tools for creating presentations Points to consider: Did you identify risks/issues with a lack of skills required for undertaking research/tasks? Did you identify any additional risks/issues that have an impact on the project management plan?

Problems encountered Points to consider: What barriers did you face? How did you overcome them?

New ideas and change of project direction none

What have I learnt about myself this week? None Points to consider: How did I feel when I had to deal with tasks/problems? Did I find it useful to complete the tasks? How well have I performed? What did I contribute? What can I improve on next week? How might this learning apply in the future?

Tasks planned for next week Points to consider: Which tasks are priority? Have you set aside sufficient time for completion?

Project plan status to date ( on, ahead, behind): Finish

Supervisor comments to address